Site Specific Cultivation Prescription for Scarification
Treatment Numbers
32205015 – cut
95 acres total
Anchor Chain scarification for jack pine regeneration. Make at least 2 passes to expose mineral soil. Slash from harvest should be spread out by scarification. If existing regeneration is sufficient do not scarify that area. Do your best to protect existing red pine and white pine. As with other cultivation treatments please record the outer edge of treatment as well as any pockets over .5 acres left out of the treatment due to advanced regeneration or topo. Payment Units 1,2 and 4 are fully cut. The north half of Payment Unit 3 is cut as well. The pink line on the map splitting unit 3 is where the loggers left off. The south half of unit 3 and all of Payment Unit 5 has not been harvested yet. 
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Gwinn Cult lead Contact Number
Kyle Gould: 906-235-8090
West UP TMS Contact Number
Rick Hill: 906-235-5304


Use QR code for attached map for air photo in PDF MAPS. Field Maps App can be used to GPS sites as well, it will work like the Field Map for recording fire.
[image: ]
image1.png




image2.png




